SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2 – Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | M.Ramprasadh | Reg. No.: | 192511355 |
| Date: | 15.10.2026 | Duration: | 60 minutes |

Code of Conduct I M.Ramprasadh/192511355 (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: M.Ramprasadh

Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders – Define the project’s vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories – Break down the requirements into Epics and formulate well-structured User Stories using the format: As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria – Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog – Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog – Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points – Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables – Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

Airport Passenger Flow and Terminal Resource Management System (APFTRMS)

Agile Sprint Planning & User Story Workshop – Sprint Planning Document

Problem statement (given): International airports serve millions of passengers every year, but check-in, immigration, security, boarding, baggage handling and facilities run on separate systems. Nobody has a single real-time view of passenger flow, so congestion is found late and counters, gates and staff are re-assigned too slowly. The task is to build a centralized platform that monitors passenger flow, boarding, baggage, terminal occupancy, security queues and resources; applies configurable airport policies and workflows; identifies congestion; optimizes resource allocation; notifies airport authorities; and generates operational reports, with scalability, security, reliability and high availability for multiple terminals, airlines, operators and security agencies.

This sprint planning document continues the Case Study Analysis (Assessment Tool 1) of the same project. Its functional requirements (FR1–FR11) and twelve modules are now converted into Epics, User Stories and a plan for Sprint 1, using Scrum, the methodology selected in Tool 1.

## Contents

- Project Vision and Stakeholders

- Epics and User Stories

- Acceptance Criteria

- Product Backlog Prioritization

- Sprint Backlog Planning

- Story Point Estimation

- Sprint Goal and Expected Deliverables

- Conclusion

# 1. Project Vision and Stakeholders

## 1.1 Project Vision

Vision statement: “For airport authorities, operations staff, airlines, security agencies and passengers who suffer from terminal congestion and disconnected systems, APFTRMS is a centralized, cloud-ready platform that gives one real-time view of passenger flow, baggage, security queues and terminal resources, applies configurable airport policies, and alerts authorities automatically. Unlike today’s isolated, department-wise systems, it detects congestion early and helps the airport act before queues form.”

### Product Vision Board

| Element | Description |
| --- | --- |
| Target group | Airport authority, AOCC staff, airlines, security and immigration agencies, baggage and gate teams, and travelling passengers across multiple terminals. |
| Needs / problems | No unified real-time view; late congestion detection; manual and static gate, counter and staff allocation; no automated alerts; rigid rules; weak reporting; difficulty handling holiday and weather peaks. |
| Product | Microservices-based web dashboard and mobile app with real-time monitoring, policy-driven rules, alerts, gate and resource optimization, baggage tracking and analytics. |
| Business value | Shorter queues, better gate and staff utilisation, faster incident response, better passenger experience, data-driven planning and regulatory compliance. |

## 1.2 Project Objectives (SMART)

The objectives from Tool 1 are expressed as measurable targets that the Product Owner can use to judge success. The figures are planning targets to be confirmed with the airport during the first sprints.

| # | Objective | Measurable target |
| --- | --- | --- |
| 1 | Monitor passenger movement in real time across all terminal zones | Dashboard refresh within 3 seconds; zone count accuracy within ±5% |
| 2 | Reduce waiting time at security, check-in and immigration | Average security waiting time reduced by 20% within 6 months of go-live |
| 3 | Optimize gate and terminal resource allocation | Gate utilisation improved by 15%; zero unresolved gate conflicts per day |
| 4 | Track baggage from check-in to aircraft or carousel | 100% of scanned bags visible with current stage; delayed bags flagged automatically |
| 5 | Notify authorities automatically on congestion or incidents | Alert delivered within 5 seconds of a policy breach |
| 6 | Allow airport policies to be changed without code changes | New rule created and active in under 10 minutes |
| 7 | Provide operational reports and analytics | Daily report auto-generated before 06:00; custom reports on demand |
| 8 | Deliver a secure, scalable and highly available platform | 99.9% uptime; role-based access for all users; supports peak concurrent loads |

## 1.3 Stakeholder Identification

Stakeholders are classified by their influence on the project and their interest in the outcome. The Scrum team is listed first because it delivers the product.

| Stakeholder | Role in the project | Key interest / expectation | Influence | Interest |
| --- | --- | --- | --- | --- |
| Product Owner (Head of AOCC) | Owns and prioritises the product backlog, accepts or rejects stories | Maximum business value from every sprint | High | High |
| Scrum Master | Facilitates Scrum events, removes impediments, protects the team | Smooth, predictable delivery | Medium | High |
| Development Team (backend, frontend, integration, DevOps, QA) | Designs, builds, tests and deploys the increment | Clear stories, realistic sprint scope | High | High |
| Airport Authority / Management | Sponsor; sets policies, approves budget, reviews KPI reports | Efficiency, cost control, passenger satisfaction | High | High |
| AOCC Staff | Primary daily users of the live dashboard; handle alerts | Single, accurate, real-time view; easy-to-use alerts | Medium | High |
| Airlines | Provide flight schedules; request gates and counters | No gate conflicts; timely delay information | Medium | High |
| Passengers | End users of queue, gate and delay information | Short queues; accurate live information | Low | High |
| Security Agencies | Operate screening checkpoints and report queue status | Early warning of surges; staffing support | Medium | High |
| Immigration and Customs | Manage immigration counters and clearance | Balanced counter load; accurate passenger counts | Medium | Medium |
| Baggage Handling Teams | Sort, load and track baggage; report mishandling | Baggage visibility; belt-load alerts | Low | High |
| Ground Handling and Gate Staff | Run boarding, gate changes and passenger assistance | Timely gate and boarding updates | Low | High |
| Facility and Maintenance Teams | Maintain lifts, escalators, conveyors, HVAC | Early notice of equipment problems | Low | Medium |
| Retail and Service Providers | Plan staffing and services from footfall data | Footfall and dwell-time information | Low | Medium |
| IT / System Administrators | Maintain platform, users, security and uptime | Secure, maintainable, well-integrated system | Medium | High |
| Regulators (Aviation Authorities) | Audit compliance, safety and data protection | Audit logs, compliance reports | High | Medium |

### Stakeholder engagement strategy

| Quadrant | Stakeholders | Engagement approach |
| --- | --- | --- |
| High influence, high interest – manage closely | Product Owner, Airport Authority, Development Team | Active in sprint planning, backlog refinement and sprint review; decisions agreed jointly |
| High influence, lower interest – keep satisfied | Regulators | Compliance checkpoints and audit-report previews each release |
| Lower influence, high interest – keep informed | AOCC staff, airlines, security agencies, baggage, gate and IT teams, passengers | Sprint-review demos, user-acceptance sessions, release notes and feedback channels |
| Lower influence, lower interest – monitor | Retail providers, facility and immigration teams | Periodic updates; involved when related epics are scheduled |

## 1.4 User Personas

Four personas guide the writing of user stories and keep the team focused on real users.

| Persona | Goal | Pain point today |
| --- | --- | --- |
| Priya – AOCC Operator | Keep all terminal zones flowing smoothly and react to alerts quickly | Checks five separate systems and phones supervisors to learn about a crowded area |
| Karthik – Security Supervisor | Keep screening waiting time under the target by opening lanes at the right time | Notices queue build-up only after passengers complain |
| Meera – Airline Coordinator | Secure a suitable gate and be told about changes immediately | Gate conflicts and last-minute changes handled by phone |
| Ravi – Passenger | Reach the gate on time without waiting in unexpected queues | No live information about queues or gate changes |

# 2. Epics and User Stories

## 2.1 Epics

An Epic is a large body of work that is broken into user stories. The twelve modules and eleven functional requirements from Tool 1 were grouped into ten epics.

| Epic | Name | Description / business goal | Linked FRs | Stories |
| --- | --- | --- | --- | --- |
| E1 | Passenger Flow Monitoring and Data Integration | Collect live data from sensors and airport systems and show passenger counts and congestion for each terminal zone; support multiple terminals and organisations | FR1, FR9, FR10, FR11 | US-01, 02, 03, 22 |
| E2 | Queue and Security Checkpoint Monitoring | Track queue length and waiting time at security, check-in and immigration | FR2 | US-04, 05 |
| E3 | Gate Allocation and Optimization | Allocate gates from schedules and live changes; resolve conflicts | FR3 | US-06, 07 |
| E4 | Baggage Operations Monitoring | Track baggage through all handling stages and flag problems | FR4 | US-08, 09 |
| E5 | Policy and Workflow Engine | Let administrators define rules and automatic actions without code changes | FR5, FR7 | US-10, 11 |
| E6 | Notification and Alert Service | Send alerts to the right people and escalate unattended ones | FR6 | US-12, 13 |
| E7 | Reporting, Analytics and Dashboard | Operational reports, KPIs and historical analysis for planning | FR8, FR10 | US-14, 15 |
| E8 | User, Role and Security Management | Authentication, authorisation, MFA and audit trail | FR9 | US-16, 17 |
| E9 | Terminal Resource and Facility Management | Allocate counters, desks and staff; monitor facilities | FR2, FR3 | US-18, 19 |
| E10 | Passenger Information Service | Give passengers live queue, gate and delay information | FR1, FR2 | US-20, 21 |

## 2.2 User Stories

Every story follows the format As a <user>, I want <feature>, so that <benefit> and meets the INVEST checklist (Independent, Negotiable, Valuable, Estimable, Small, Testable). Twenty-two stories cover all epics.

| ID | Epic | User story |
| --- | --- | --- |
| US-01 | E1 | As a AOCC operator, I want to view the real-time passenger count of every terminal zone (check-in, immigration, security, boarding) on one dashboard, so that I can see where crowds are building without calling each department. |
| US-02 | E1 | As a IT / system administrator, I want sensor, check-in and boarding-pass scanner data to be ingested automatically through APIs and an event stream, so that all live airport data reaches the platform without manual entry. |
| US-03 | E1 | As a AOCC operator, I want a colour-coded congestion map of the terminal (green / amber / red), so that I can spot overcrowded zones at a glance. |
| US-04 | E2 | As a Security supervisor, I want to see the queue length and waiting time of every security lane, so that I can open or close lanes before passengers miss flights. |
| US-05 | E2 | As a AOCC operator, I want to monitor queue length and waiting time at check-in and immigration counters, so that I can balance staff across all passenger touchpoints. |
| US-06 | E3 | As a Airline coordinator, I want gates to be allocated automatically from the flight schedule, aircraft type and airline preference, so that I do not have to negotiate gates manually. |
| US-07 | E3 | As a AOCC operator, I want the system to detect gate conflicts and re-allocate gates when a flight is delayed or changed, so that boarding is not disrupted by schedule changes. |
| US-08 | E4 | As a Baggage supervisor, I want to track each bag from check-in to the aircraft or carousel, so that I always know where a bag is and which stage it is at. |
| US-09 | E4 | As a Baggage supervisor, I want delayed, jammed or mishandled bags to be flagged automatically, so that I can fix problems before the flight departs. |
| US-10 | E5 | As a Airport administrator, I want to create and edit congestion rules (e.g., waiting time above 15 minutes) from a screen, so that I can change airport policy without a code change. |
| US-11 | E5 | As a Airport administrator, I want to attach actions to a rule (e.g., open an extra lane, notify a supervisor), so that the system responds automatically to congestion. |
| US-12 | E6 | As a Airport manager, I want to receive SMS, e-mail, app and dashboard alerts when a rule is breached, so that I can react to congestion within seconds. |
| US-13 | E6 | As a Duty manager, I want to acknowledge an alert and have unacknowledged alerts escalate to the next level, so that no critical incident is ignored. |
| US-14 | E7 | As a Airport manager, I want daily, weekly and custom operational reports, so that I can review performance and plan resources. |
| US-15 | E7 | As a Airport authority member, I want a KPI dashboard with historical trends, so that I can take data-driven strategic decisions. |
| US-16 | E8 | As a Any authorised user, I want to log in securely with role-based access and multi-factor authentication, so that only permitted people can see or change data. |
| US-17 | E8 | As a IT administrator, I want an audit log of logins, configuration changes and alert actions, so that I can prove compliance to regulators. |
| US-18 | E9 | As a Terminal operations manager, I want to allocate and re-allocate check-in counters, immigration desks and staff based on live load, so that resources match passenger demand. |
| US-19 | E9 | As a Facility manager, I want to see the status of lifts, escalators and conveyors and raise maintenance requests, so that breakdowns are fixed before they cause congestion. |
| US-20 | E10 | As a Passenger, I want to see estimated queue times and gate information on the mobile app and terminal displays, so that I can plan my movement and avoid delays. |
| US-21 | E10 | As a Passenger, I want a push notification when my gate changes or my flight is delayed, so that I never miss my boarding. |
| US-22 | E1 | As a Airline or agency user, I want access to my own terminal and flight data only, across multiple terminals, so that I can coordinate without seeing other organisations' data. |

Technical enablers: infrastructure work such as environment setup, CI/CD and the event broker is not a user story. It is included as tasks inside the stories that need it (for example US-02) so every sprint still ends with working, demonstrable software.

# 3. Acceptance Criteria

Acceptance criteria use the Given–When–Then format and contain measurable values so that QA can test them and the Product Owner can accept or reject each story at the sprint review. Detailed criteria are written for the five stories selected for Sprint 1 (Section 5); one-line criteria for the remaining stories follow in Section 3.2 and will be expanded during backlog refinement.

## 3.1 Detailed Acceptance Criteria – Sprint 1 Stories

### US-16 – Secure login with RBAC and MFA

| # | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| AC1 | Valid login | A registered AOCC operator has valid credentials and MFA enabled | They enter the correct password and one-time password | They are logged in and the dashboard opens within 3 seconds; the session expires after 30 minutes of inactivity |
| AC2 | Failed attempts | A user keeps entering a wrong password | The fifth consecutive attempt fails | The account is locked for 15 minutes and the event is written to the security log |
| AC3 | Role-based access | Four roles exist: AOCC Operator, Security Supervisor, Airline Coordinator, Administrator | A Security Supervisor tries to open the Administration page | Access is denied (HTTP 403) and the menu shows only permitted screens |

### US-02 – Ingest sensor and scanner data

| # | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| AC1 | Valid event | People-counter sensors and scanner feeds are connected to the platform | A sensor event is published | The event is validated and available to downstream services within 2 seconds |
| AC2 | Invalid event | A message is malformed or has missing fields | It reaches the ingestion service | It is rejected and placed in the dead-letter queue with the reason; valid events keep flowing |
| AC3 | Load test | The simulator sends 500 events per second for 10 minutes | The load test is run | 0% event loss and 95th-percentile latency of 2 seconds or less |
| AC4 | Source outage | A data source disconnects | It reconnects within 60 seconds | Buffered events are replayed with no duplicates |

### US-01 – Real-time passenger count per zone

| # | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| AC1 | Live counts | Sensor data for Terminal 1 is flowing | The AOCC operator opens the live dashboard | Counts for check-in, immigration, security and boarding zones are shown and refresh within 3 seconds; test-data accuracy is within ±5% |
| AC2 | Multiple terminals | Two terminals are configured | The operator selects Terminal 2 | Only Terminal 2 zones and counts are displayed |
| AC3 | Sensor failure | A zone sensor sends no data for 60 seconds | The dashboard refreshes | The zone shows “Data unavailable” with its last-updated time instead of a stale count |

### US-04 – Security queue and waiting time

| # | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| AC1 | Queue display | A security checkpoint has four lanes reporting entries and exits | Queue data is received | Queue length and estimated waiting time in minutes are shown per lane and updated every 10 seconds |
| AC2 | High wait | The configured waiting-time threshold is 15 minutes | A lane’s estimated wait exceeds 15 minutes | The lane is tagged “High wait” on the panel at the next update |
| AC3 | Closed lane | A lane is closed by the supervisor | The lane status changes to Closed | The lane shows Closed and is excluded from the average waiting time |

### US-03 – Congestion heat map

| # | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| AC1 | Colour bands | Each zone has a configured capacity | Occupancy is below 60%, between 60–85%, or above 85% | The zone tile shows green (Normal), amber (Busy) or red (Critical) respectively |
| AC2 | Live change | A zone is displayed on the map | Its occupancy crosses a band boundary | The colour changes within 3 seconds without a page reload |
| AC3 | Accessibility | A user cannot distinguish colours | They view the map | Every tile also carries a text label (Normal / Busy / Critical) |

## 3.2 Acceptance Criteria – Remaining Backlog Stories

| ID | Acceptance criteria (Given–When–Then summary) |
| --- | --- |
| US-05 | Given check-in and immigration queue feeds, when an operator opens the queue view, then queue length and wait time per counter are shown and refreshed every 10 seconds. |
| US-06 | Given a flight schedule with aircraft types, when the allocation job runs, then every flight gets a free, compatible gate with no overlapping use, within 60 seconds for a full day’s schedule. |
| US-07 | Given an allocated gate, when a flight is delayed or its gate becomes unavailable, then a conflict is flagged and an alternative gate is proposed within 30 seconds. |
| US-08 | Given a scanned bag, when it passes each handling stage, then its current stage and last-scan time are visible by bag tag; 100% of scanned events are recorded. |
| US-09 | Given a bag that has not moved for the configured time, when the time limit is exceeded, then it is flagged as delayed and the baggage supervisor is notified. |
| US-10 | Given an administrator is logged in, when a rule (condition, threshold, action) is saved, then it is active within 1 minute without redeployment and an invalid rule is rejected with a message. |
| US-11 | Given an active rule with an action, when its condition is met, then the action (notify or recommend opening a lane) is triggered once and logged. |
| US-12 | Given a breached rule, when the breach is detected, then SMS, e-mail, app and dashboard alerts reach the configured recipients within 5 seconds. |
| US-13 | Given a critical alert, when it is not acknowledged within 5 minutes, then it escalates to the next level and the escalation is recorded. |
| US-14 | Given a day’s data, when the report is generated, then it is available before 06:00 in PDF and CSV and its totals match the dashboard. |
| US-15 | Given historical data, when the user selects a date range, then KPI trend charts load within 5 seconds. |
| US-17 | Given any login, rule change or alert action, when it occurs, then an immutable audit entry (user, time, action) is stored and searchable. |
| US-18 | Given live load, when a zone is critical, then the system recommends counters and staff to re-allocate and the manager can approve the change in one step. |
| US-19 | Given a facility fault, when the status changes, then the dashboard shows it and a maintenance request can be raised and tracked to closure. |
| US-20 | Given live queue and gate data, when a passenger opens the app or display, then queue time and gate are shown, refreshed at least every 30 seconds. |
| US-21 | Given a registered passenger, when their gate changes, then a push notification reaches them within 10 seconds. |
| US-22 | Given an airline user, when they log in, then they can see only their own flights and the terminals assigned to them. |

## 3.3 Definition of Ready and Definition of Done

| Definition of Ready (story can enter a sprint) | Definition of Done (story is complete) |
| --- | --- |
| • Written in user-story format and understood by the team • Acceptance criteria are clear and testable • Dependencies are identified and resolved • Estimated by the team in story points • Small enough to finish within one sprint | • Code complete, peer-reviewed and merged • Unit and integration tests pass; all acceptance criteria verified • No open critical or high-severity defects • Security checks passed; deployed to the staging environment through CI/CD • Documentation updated and accepted by the Product Owner |

# 4. Product Backlog Prioritization

## 4.1 Prioritization Method

The backlog was ordered using three factors, applied in this sequence:

- Business value (1–10): contribution to the objectives in Section 1, scored with the Product Owner. Real-time visibility and security score highest.

- MoSCoW category: Must have, Should have, Could have, based on customer need. Won’t-have items for this release (for example, AI-based prediction and biometric journey) are listed as future enhancements in Tool 1.

- Dependencies and risk: a story that other stories depend on moves up even if its direct value is lower. Data ingestion and login are needed by almost every other story, so they come first.

## 4.2 Prioritized Product Backlog

| Rank | ID | Story title | MoSCoW | Value | Depends on | Points | Sprint |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | US-16 | Secure login with RBAC and MFA | Must | 10 | None | 5 | S1 |
| 2 | US-02 | Ingest sensor and scanner data | Must | 10 | None (environment) | 8 | S1 |
| 3 | US-01 | Real-time passenger count per zone | Must | 9 | US-02 | 5 | S1 |
| 4 | US-04 | Security queue and waiting time | Must | 9 | US-02 | 5 | S1 |
| 5 | US-03 | Congestion heat map | Must | 7 | US-01 | 3 | S1 |
| 6 | US-10 | Configure policy rules | Must | 9 | US-16 | 8 | S2 |
| 7 | US-11 | Policy actions and workflows | Must | 8 | US-10 | 5 | S2 |
| 8 | US-12 | Congestion alerts | Must | 9 | US-11, US-01 | 5 | S2 |
| 9 | US-05 | Check-in / immigration queue monitoring | Must | 8 | US-02 | 5 | S2 |
| 10 | US-13 | Alert acknowledgement and escalation | Should | 6 | US-12 | 3 | S2 |
| 11 | US-06 | Automatic gate allocation | Must | 9 | US-02 + AODB feed | 8 | S3 |
| 12 | US-07 | Gate conflict detection and re-allocation | Must | 8 | US-06 | 8 | S3 |
| 13 | US-18 | Counter and staff allocation | Should | 7 | US-01, US-10 | 8 | S3 |
| 14 | US-08 | Baggage tracking | Should | 7 | US-02 | 8 | S4 |
| 15 | US-09 | Delayed / mishandled baggage flags | Should | 6 | US-08 | 5 | S4 |
| 16 | US-20 | Passenger information service | Should | 6 | US-04, US-06 | 5 | S4 |
| 17 | US-21 | Gate-change notifications | Could | 5 | US-06, US-20 | 3 | S4 |
| 18 | US-17 | Audit log | Should | 6 | US-16 | 3 | S4 |
| 19 | US-14 | Operational reports | Should | 7 | US-01 | 5 | S5 |
| 20 | US-15 | Analytics and KPI dashboard | Could | 6 | US-14 | 8 | S5 |
| 21 | US-22 | Multi-terminal, multi-organisation access | Should | 6 | US-16 | 5 | S5 |
| 22 | US-19 | Facility status and maintenance requests | Could | 4 | US-16 | 5 | S5 |

Backlog summary: 22 stories, 123 story points in total. Must-have stories account for 65 points, Should-have for 42 points and Could-have for 16 points.

## 4.3 Reasons for the Top Priorities

| Rank | Story | Reason for position |
| --- | --- | --- |
| 1 | US-16 Secure login | Airport data is sensitive; every later feature needs authentication and role control. It also has no dependencies. |
| 2 | US-02 Data ingestion | Highest value (10). Every monitoring, alert and report story needs live data. Starting it early also exposes legacy-integration risk, the top project risk from Tool 1. |
| 3 | US-01 Passenger count | Delivers the core vision (single real-time view) and is the first visible value for the AOCC. |
| 4 | US-04 Security queue | Security is the most common bottleneck and a key stakeholder need; depends only on US-02. |
| 5 | US-03 Heat map | Small effort (3 points) that turns the counts into a quick visual; fits remaining sprint capacity. |
| 6–10 | US-10, 11, 12, 05, 13 | Rules and alerts convert monitoring into proactive action (the main problem being solved); queue monitoring is extended to check-in and immigration. |

## 4.4 Release Roadmap

| Sprint | Stories | Points | Theme / outcome |
| --- | --- | --- | --- |
| Sprint 1 | US-16, 02, 01, 04, 03 | 26 | Secure foundation and first live monitoring (this document) |
| Sprint 2 | US-10, 11, 12, 05, 13 | 26 | Policy engine, alerts and wider queue monitoring – proactive congestion handling |
| Sprint 3 | US-06, 07, 18 | 24 | Gate optimization and resource allocation |
| Sprint 4 | US-08, 09, 20, 21, 17 | 24 | Baggage monitoring, passenger information and audit log |
| Sprint 5 | US-14, 15, 22, 19 | 23 | Reports, analytics, multi-organisation access and facility management; hardening and go-live readiness |

The roadmap is a forecast. The Product Owner will re-order the backlog after every sprint review as feedback arrives.

# 5. Sprint Backlog Planning

## 5.1 Sprint 1 Overview

| Item | Details |
| --- | --- |
| Sprint length | 2 weeks (10 working days): Monday 19 October 2026 to Friday 30 October 2026 |
| Scrum team | Product Owner (1), Scrum Master (1), Development Team (5: backend developer, integration developer, frontend developer, DevOps engineer, QA engineer) |
| Sprint capacity | 5 members × 10 days × 6 productive hours = 300 hours; after 10% for meetings and leave ≈ 270 hours |
| Velocity assumption | New team, so no history. Capacity of about 27 points is assumed (about 10 hours per point); the team commits to 26 points, leaving a small safety margin |
| Sprint planning | Monday 19 October 2026 – Part 1 (what: Product Owner and team select stories), Part 2 (how: team creates tasks) |

## 5.2 Stories Selected for Sprint 1

The five highest-ranked stories were selected. Together they form a thin, end-to-end slice of the product: secure access → data in → processing → live display.

| Rank | ID | Story | Points | Why it is in Sprint 1 |
| --- | --- | --- | --- | --- |
| 1 | US-16 | Secure login with RBAC and MFA | 5 | Security baseline; no dependency |
| 2 | US-02 | Ingest sensor and scanner data | 8 | Foundation for every monitoring feature; reduces integration risk early |
| 3 | US-01 | Real-time passenger count per zone | 5 | Core of the product vision; first visible business value |
| 4 | US-04 | Security queue and waiting time | 5 | Addresses the most frequent bottleneck |
| 5 | US-03 | Congestion heat map | 3 | Quick win that improves usability of live data |
|  |  | Total committed | 26 |  |

## 5.3 Task Breakdown

Each story is divided into tasks of about 4 to 14 hours so that progress can be tracked every day at the stand-up. Hours are the team’s estimate of effort.

### US-16 – Secure login with RBAC and MFA (5 points)

| Task | Description | Owner role | Hours |
| --- | --- | --- | --- |
| T01 | Design user, role and permission schema (4 roles) | Backend | 5 |
| T02 | Build login API with JWT tokens and session timeout | Backend | 10 |
| T03 | Implement role-based access control on APIs | Backend | 10 |
| T04 | Implement MFA (one-time password) and account lock-out | Backend | 8 |
| T05 | Create login and role-aware navigation UI | Frontend | 8 |
| T06 | Write unit, security and integration tests | QA | 8 |
|  | Story total |  | 49 |

### US-02 – Ingest sensor and scanner data (8 points)

| Task | Description | Owner role | Hours |
| --- | --- | --- | --- |
| T07 | Set up message broker topics and common event schema (JSON) | Integration | 8 |
| T08 | Build people-counter sensor adapter | Integration | 14 |
| T09 | Build check-in / boarding-pass scanner feed adapter | Integration | 12 |
| T10 | Create sensor-data simulator for testing | Integration | 8 |
| T11 | Add validation, dead-letter queue and retry logic | Backend | 8 |
| T12 | Containerise ingestion service and set up CI pipeline | DevOps | 10 |
| T13 | Run integration and load tests (500 events/second) | QA | 8 |
|  | Story total |  | 68 |

### US-01 – Real-time passenger count per zone (5 points)

| Task | Description | Owner role | Hours |
| --- | --- | --- | --- |
| T14 | Define terminal and zone master data model | Backend | 6 |
| T15 | Build passenger-count microservice consuming events | Backend | 14 |
| T16 | Store live counts in real-time store and expose API | Backend | 8 |
| T17 | Build zone-count dashboard widget with live push updates | Frontend | 12 |
| T18 | Write unit and integration tests | QA | 8 |
|  | Story total |  | 48 |

### US-04 – Security queue and waiting time (5 points)

| Task | Description | Owner role | Hours |
| --- | --- | --- | --- |
| T19 | Implement queue-length and waiting-time calculation | Backend | 12 |
| T20 | Build security checkpoint API (per lane, lane status) | Backend | 8 |
| T21 | Build checkpoint panel in dashboard | Frontend | 12 |
| T22 | Write unit and integration tests | QA | 8 |
|  | Story total |  | 40 |

### US-03 – Congestion heat map (3 points)

| Task | Description | Owner role | Hours |
| --- | --- | --- | --- |
| T23 | Define occupancy bands and capacity configuration | Backend | 6 |
| T24 | Build colour-coded terminal map component with labels | Frontend | 14 |
| T25 | Write UI and regression tests | QA | 6 |
|  | Story total |  | 26 |

### Sprint-level tasks

| Task | Description | Owner role | Hours |
| --- | --- | --- | --- |
| T26 | Set up dev, test and staging environments and CI/CD pipeline | DevOps | 12 |
| T27 | Prepare sprint demo data, user guide and release notes | Whole team | 8 |
|  | Sprint-level total |  | 20 |

## 5.4 Capacity Check

| Measure | Value |
| --- | --- |
| Total task hours planned | 251 hours |
| Net available capacity | 270 hours |
| Buffer for defects, reviews and unplanned work | 19 hours (7% of net capacity) |
| Average effort per committed point | 9.7 hours per point |

The plan is realistic: planned work stays below capacity and the buffer absorbs normal estimation error. If the team finishes early, the next story from the backlog (US-10) is pulled in by agreement with the Product Owner.

## 5.5 Sprint Events and Timeline

| Event | When | Purpose |
| --- | --- | --- |
| Sprint Planning | Day 1 (19 Oct), up to 4 hours | Agree the sprint goal, select stories and create tasks |
| Daily Scrum | Every day, 15 minutes | Share progress, plan the day, raise impediments |
| Backlog Refinement | Day 6 (26 Oct), 1 hour | Clarify and estimate Sprint 2 stories |
| Sprint Review | Day 10 (30 Oct), 1 hour | Demonstrate the increment; collect stakeholder feedback |
| Sprint Retrospective | Day 10 (30 Oct), 45 minutes | Identify improvements for Sprint 2 |

## 5.6 Sprint Risks and Dependencies

| Risk / dependency | Impact | Mitigation |
| --- | --- | --- |
| Real sensor and scanner data not available in time | US-02, 01 and 04 blocked | Use the sensor simulator built in US-02; connect real feeds when ready |
| Event broker and environment setup takes longer than planned | Delay for all stories | Start environment tasks on Day 1; DevOps engineer dedicated |
| Unclear zone capacity and waiting-time rules | Rework of US-03 and US-04 | Product Owner confirms values on Day 1; values held in configuration |
| Team member absence | Lower capacity | 10% buffer; cross-training on adapters and UI |

# 6. Story Point Estimation

## 6.1 Technique Used

The team used Planning Poker with a modified Fibonacci sequence (1, 2, 3, 5, 8, 13). Story points measure relative size, combining three things: complexity (how hard the work is), effort (how much work there is) and uncertainty/risk (how much is unknown). The rising gaps in the Fibonacci sequence reflect the fact that larger work is estimated less precisely.

### Process

- The Product Owner reads the story and answers questions.

- Each of the five developers privately chooses a card.

- All cards are shown together; the highest and lowest voters explain their reasoning.

- The team re-votes until the votes converge. Stories estimated at 13 or higher are split.

### Reference (baseline) story

US-03 Congestion heat map = 3 points was chosen as the baseline: one data input, one UI component, no new integration. Other stories were compared with it. The scale used was: 1–2 = trivial change; 3 = small, well understood; 5 = moderate, some integration or logic; 8 = large, new integration or high uncertainty.

## 6.2 Estimates and Justification – Sprint 1 Stories

| Story | Poker votes (5 developers) | Final | Justification |
| --- | --- | --- | --- |
| US-16 Secure login | 3, 5, 5, 5, 8 | 5 | Well-known pattern (JWT, RBAC, OTP) so low uncertainty, but touches database, API and UI, and MFA with lock-out needs careful security testing. Larger than the baseline. |
| US-02 Data ingestion | 5, 8, 8, 8, 13 | 8 | Highest uncertainty: new event broker, two different source adapters, error handling and a load target of 500 events/second. The 13 vote was resolved by moving the simulator in-scope and deferring flight-schedule feeds to Sprint 3. |
| US-01 Passenger count | 3, 5, 5, 5, 5 | 5 | Needs a new service, zone data model, real-time store and live-updating UI. Depends on US-02 data format but no new integration. |
| US-04 Security queue | 5, 5, 5, 5, 8 | 5 | Similar structure to US-01, plus wait-time calculation and lane status logic. Rules are clear and the pattern is reused from US-01. |
| US-03 Heat map | 2, 3, 3, 3, 3 | 3 | Baseline story: threshold bands and one UI component; configuration of capacity values is simple. |

Consistency check: the effort-to-points relationship holds across the stories. US-03 (3 points) has 26 task hours and US-02 (8 points) has 68 hours, so about 9 hours per point, in line with the capacity assumption of about 10 hours per point.

## 6.3 Estimates – Remaining Backlog

Remaining stories were estimated in the same way relative to the baseline. These are initial estimates and will be revised during refinement before each sprint.

| Points | Stories | Reasoning |
| --- | --- | --- |
| 3 | US-13, US-17, US-21 | Small additions on top of existing services (escalation, audit entries, push notification) |
| 5 | US-05, US-09, US-11, US-12, US-14, US-19, US-20, US-22 | Moderate logic or integration, reusing earlier components |
| 8 | US-06, US-07, US-08, US-10, US-15, US-18 | New integrations (flight schedule, baggage scanners) or complex logic (optimization, rule configuration UI, analytics) |

# 7. Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

“By 30 October 2026, deliver a secure, working end-to-end slice of APFTRMS in which authorised AOCC and security staff can log in, receive live sensor and scanner data, and see real-time passenger counts, security queue waiting times and a colour-coded congestion map for each terminal zone.”

The goal is specific (named features), measurable (acceptance criteria in Section 3), achievable (26 points within capacity) and time-boxed (two weeks). It gives the team a single purpose, so if any story needs to be reduced, the team keeps whatever still supports the goal.

## 7.2 Expected Sprint Deliverables

| # | Deliverable | Story | Done when |
| --- | --- | --- | --- |
| 1 | Secure login with four roles, MFA and account lock-out | US-16 | AC1–AC3 pass; unauthorised pages return 403 |
| 2 | Data-ingestion service with message broker, sensor and scanner adapters, validation and dead-letter queue | US-02 | 500 events/second with 0% loss; latency within 2 seconds |
| 3 | Sensor data simulator for testing and demonstration | US-02 | Generates realistic events for all zones |
| 4 | Live dashboard with passenger counts per zone for multiple terminals | US-01 | Counts refresh within 3 seconds; failure flag works |
| 5 | Security checkpoint panel with lane queue length, waiting time and High-wait tag | US-04 | Updates every 10 seconds; closed lanes excluded |
| 6 | Colour-coded congestion heat map with text labels | US-03 | Bands change within 3 seconds |
| 7 | CI/CD pipeline and staging environment with automated tests | Sprint-level | Every merge builds, tests and deploys to staging |
| 8 | Test report, release notes and short user guide | Sprint-level | Reviewed by Product Owner |

## 7.3 Features Completed at the End of the Sprint

- An authorised user can log in with a password and one-time code and sees only the screens permitted for their role.

- Passenger-count and queue events from sensors and scanners flow into the platform automatically, and bad data is isolated without stopping the system.

- The AOCC operator sees live passenger counts for each zone of the selected terminal.

- The security supervisor sees queue length and waiting time for every lane and is told when waiting exceeds 15 minutes.

- Crowded zones appear amber or red on the terminal map, so congestion is visible at a glance.

Out of this sprint: configurable rules, alerts, gate allocation, baggage tracking and reports. These follow in Sprints 2–5, which keeps Sprint 1 focused and realistic.

## 7.4 Sprint Review Demonstration Plan

- Log in as AOCC Operator with MFA, then show that a Security Supervisor is refused on the Administration page.

- Start the simulator at normal load; show live zone counts for Terminal 1 and switch to Terminal 2.

- Increase the simulated crowd at security; show the lane queue growing, the High-wait tag, and the zone turning amber then red on the map.

- Stop one sensor; show the “Data unavailable” indicator.

- Show the CI/CD pipeline and test results, then collect feedback from the Product Owner and stakeholders.

## 7.5 Measures of Sprint Success

| Measure | Target |
| --- | --- |
| Sprint goal achieved | Yes; all five stories accepted by the Product Owner |
| Story points completed (velocity) | 26 of 26 committed (this value becomes the baseline for Sprint 2 planning) |
| Acceptance criteria passed | 100% (16 scenarios across the five stories) |
| Open critical or high defects at sprint end | 0 |

# 8. Conclusion

This sprint planning workshop converted the Airport Passenger Flow and Terminal Resource Management System from a case study into an executable Agile plan. A clear vision and fifteen stakeholder groups were identified; the requirements were organised into ten epics and twenty-two user stories; measurable Given–When–Then acceptance criteria were written; and the product backlog of 123 story points was prioritised by business value, MoSCoW category and dependencies.

Sprint 1 commits to 26 points, divided into 27 tasks, estimated with Planning Poker, and checked against team capacity. Its goal, a secure end-to-end slice showing live passenger counts, security queues and congestion, gives stakeholders working software to review after two weeks, so the next sprints can be adjusted to their feedback.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |